Project Overview

The goal is to build a machine learning model that predicts passenger survival on the Titanic using the provided datasets, following the Kaggle competition requirements.

Week 1: Kickoff & Problem Understanding

- Define team goals (e.g., learning ML, building a strong portfolio, aiming for a leaderboard score).

- Everyone registers on Kaggle and joins the Titanic competition.

- Review competition rules, data format, and evaluation metrics (accuracy).

- Assign preliminary roles: project manager (ensures milestones), data wrangler (data cleaning), feature engineer, and model lead.

- Find a professor to mentor us- 3 meetings per project

Week 2: Data Exploration and Initial Analysis

- Download datasets (train, test, and sample submission).

- Conduct initial exploratory data analysis (EDA): examine distributions, missing values, correlations.

- Each member presents one interesting insight or question for group discussion.

Week 3: Data Cleaning and Feature Engineering

- Standardize missing value handling and decide on data imputation strategies.

- Brainstorm and create initial features (e.g., family size, title extraction, fare bins).

- Document any transformations for reproducibility.

Week 4: Baseline Models

- Train basic ML models: logistic regression, decision trees.

- Discuss model performance using cross-validation.

- Split work: each member tests a model or data split variant.

Week 5: Improving Models & Feature Tuning

- Apply more sophisticated models (Random Forest, Gradient Boosting).

- Experiment with feature selection and importance.

- Compare results and consolidate best findings.

- First consultation with professor

Week 6: Ensemble Methods and Final Model Selection

- Test simple model ensembles (e.g., bagging, voting classifiers).

- Choose the best-performing model or ensemble.

- Start drafting notebook documentation and code refinement.

Week 7: Results, Submission, and Presentation Prep

- Finalize the Kaggle submission file following the required CSV format.

- Submit to Kaggle and review the submission process together.

- Prepare a group presentation/notebook summarizing the workflow, key findings, and lessons learned for internal review and sharing.

- Meet professor again for final review

Week 8: Debrief, Learning Review, and Stretch Goals

- Analyze feedback and results from Kaggle leaderboard.

- Discuss what worked well and areas for improvement.

- Optional: Try advanced techniques (feature engineering, hyperparameter tuning, external data).

- Reflect on teamwork and learning—document insights for future projects.

Best Practices

- Communicate outside meetings via group chat or shared docs for ad-hoc coordination.

- Rotate roles if helpful for broader learning.

- Use a version control system (e.g., GitHub) for shared code and documentation.

- Each meeting should end with clear action items for the next week.

- Document all choices and discoveries in a collaborative notebook.